## Slide 1: ATDM Trilinos Testing and Integration
Roscoe A. Bartlett, Joseph R. Frye
Sandia National Laboratories
Trilinos Developers Meeting
October 25, 2018
SAND2018-12416 PE

## Slide 2
Overview of ATDM Trilinos Testing and APP Integration

## Slide 3: Trilinos Development and APP-Integration Parts
Trilinos / APP Git Workflows:
  How git repositories and branches are set up, how merges occur, what git commands are run, etc.
  Different git workflows are used for Trilinos developers, APP developers, and APP/Trilinos co-developers
  Gating test suites can/should be run before each “merge” in the workflow
Testing gates for workflows:
  Gating tests can be run manually or automated, daily or “every-so-often”, etc.
  Important test suites:
    1) Auto PR Trilinos builds and tests : Owned by the Trilinos Framework team
    2) ATDM Trilinos nightly builds and tests: Jointly owned by ATDM DevOps and APP teams
    3) APP nightly builds and tests: Owned by APP teams
Triaging and fixing failed builds and tests:
  Notification of new failures
  Triage failures
  Address failures
  Manage & Follow-up

## Slide 4: Trilinos Development and APP-Integration Workflows
APP/Trilinos
Integrator
APP
Developers
Trilinos
Dev 2
Trilinos
Dev 3
app-trilinos-repo/
master
trilinos-github/
develop
<github-user>/
1235-topic-b
Initial creation of APP fork of Trilinos
Must pass gating:
2) ATDM Trilinos nightly builds and tests
Must pass gating:
3) APP nightly builds and tests
<github-user>/
1234-topic-a
Must pass gating:
1) Auto PR Trilinos builds and tests
Trilinos
Dev 1
commits on branch
<main-branch>
(explicit) merge commit
Unspecified git graph/history
link to ancestor commit
link to merge ancestor
branch
references
Person creating commit
<topic-branch>
Legend for Git Workflow Diagrams
Time
direct commit on <main-branch>
Adventurous Trilinos Users
This is the goal, but the APPs are updating without checking that the native Trilinos test suite actually passes on the ATDM platforms!

## Slide 5: Trilinos Development and APP-Integration Parts
Trilinos / APP Git Workflows:
  Trilinos Pull Request (PR) testing & merging to ‘develop’ [Done]
  SPARC / Trilinos subteam workflow (manual testing by Micah H.) [Done]
  EMPIRE / Trilinos git.git workflow (EMPIRE-owned Jenkins pipeline for testing) [Done]
Testing gates for workflows:
  1) Auto PR Trilinos builds and tests :
    Current: MPI GCC 4.8.4, GCC 4.9.3, Intel 17
    Future: CUDA (see Trilinos GitHub #2646)
  2) ATDM Trilinos nightly builds and tests:
    ATDM Trilinos builds for EMPIRE … EMPIRE switchover in-progress/complete?
    ATDM Trilinos builds for SPARC … ‘cee-rhel6’ gnu, intel, and clang complete
  3) APP nightly builds and tests
    EMPIRE-PIC and EMPIRE-Fluid build and test suite: A few builds posting to Jenkins only
    SPARC build and test suite: Submits to Sierra CDash site
Triaging and fixing failed builds and tests:
  Notification of new failures: Python email tool pulling data for ATDM Trilinos builds off CDash site.
  Triage failures: Filter out non-code failures then create Trilinos GitHub Issues
    Joe Frye creates initial GitHub Issues, Product Areas Leads follow up from there
  Address failures :
    New builds: a) fix, b) allow to fail, c) temporally disabling non-critical tests
    Existing builds: a) fix, b) allow to fail, c) temporally disable, or d) reverting PR from ‘develop’
  Manage & Follow-up: Someone must observe and ensure failures are addressed (???Who???)

## Slide 6: 2) ATDM Trilinos Nightly Builds and Tests (CDash)
All cleaned-up builds promoted to “ATDM” CDash group and maintained (30 as of 10/22/2018).
Every Trilinos developer can see details on build and test failures.
Easy to query about behavior of tests over multiple days, multiple builds, etc.
Easy for Trilinos developers to reproduce failing builds and tests on any ATDM platform.
Pull down results using CDash API for automated workflows.
Python tool pulling data off CDash and daily summary email.

## Slide 7: Where to Catch Trilinos Defects on ATDM Systems?
Trilinos package native test suite running in ATDM platform
  Best place to catch a Trilinos defect!
  Trilinos developers can triage and fix a defect before APP/Trilinos Integrators need to dig in to triage APP failures caused by these defects.
APP (EMPIRE, SPARC) native test site running on ATDM platform
  Less than best place to catch a Trilinos defect.
  Requires APP/Trilinos Integrator and APP Developers to triage problems and communicate back to Trilinos developers.
APP developer or user when running APP code
  The worst place to catch a Trilinos defect!
  APP Customer has to report problems back to APP Developers who have to triage the failure and then report back to Trilinos developers.
Example:
  SEACAS update https://github.com/trilinos/Trilinos/issues/2650
    Broke Trilinos/SEACAS CUDA test suite.
    Did NOT break the EMPIRE test suite.
    Broke usage of EMPIRE!
If update of Trilinos was gated by 100% passing SEACAS tests, then EMPIRE developers may have never seen these defects!

## Slide 8
Injecting Failures
vs.
Fixing Failures

## Slide 9: Injecting New Failures and Fixing Failures: A Race!
Mean-time to fail: Average time (in days) for when a new failure shows up in ‘develop’ branch in one or more promoted ATDM Trilinos builds.
Mean-time to fix: Average time (in days) to discover, triage and fix a failure on the Trilinos ‘develop’ branch in the promoted ATDM Trilinos builds.
The core problem: If “mean-time to fail” is less than “mean-time to fix”, then the ATDM Trilinos builds on ‘develop’ on average will ALWAYS be broken (and therefore block updates of Trilinos to the APP customers)!
Mean-time to fix
<
Mean-time to fail
# Failures
Time (days)
Mean-time to fix
>
Mean-time to fail
100% clean allowing Trilinos APP updates
# Failures
Almost never clean unless freeze and bug fix sprint!
Promoted “ATDM” Trilinos builds have been continuously broken for 3+ months since 7/15/2018!
Freezing the ‘develop’ branch to fix failures is never going to happen!

## Slide 10: Options for ATDM Trilinos APP Updates
Option-1: Make ATDM Trilinos builds clean on ‘develop’ periodically
Option-2: Create ‘atdm-release’ branches and clean up there

## Slide 11: Option-1: Get clean ATDM Trilinos Builds on ‘develop’
app-trilinos-repo/
master
trilinos-github/
develop
Badly Breaks:
2) ATDM Trilinos Nightly Builds and Tests
# Failures
Time (days)
Passes gating:
2) ATDM Trilinos nightly builds and tests
3) APP nightly builds and tests
Passes gating:
2) ATDM Trilinos nightly builds and tests
3) APP nightly builds and tests

## Slide 12: Option-2: Trilinos ‘atdm-release’ branches: Workflow
app-trilinos-repo/
master
trilinos-github/
develop
Adds new ATDM Trilinos and APP failures on ‘develop’?
Must create bug-fix branch off of ‘atdm-release’ NOT ‘develop’
Fixes failures on ‘atdm-release’ and ‘develop’
Must create 2 PRs per bug-fix branch!
Fixes ATDM Trilinos and APP test suites!
atdm-release
Create a new ‘atdm-release’ branch
atdm-release
Create a new ‘atdm-release’ branch
‘develop’ has many ATDM Trilinos and APP failures!
Adds new ATDM Trilinos and APP failures on ‘develop’?
Bug-fix topic branch
Must run ATDM Trilinos builds on ’atdm-release’ branch also!
Merge ‘atd-relase’ to ‘app-trilinos-repo/master’
NOTE: Note this is really just an adaptation of the gitworkflows(7) release ‘maint’ branch!

## Slide 13: Option-2: Trilinos ‘atdm-release’ branches: Failures
# Failures
‘atdm-rerlease’ branch
# Failures
Time (days)
‘develop’ branch
Merge ‘atdm-release’ to ‘app-trilinos-repo/master’
Create new ‘atdm-release’ branch
Create new ‘atdm-release’ branch
Merge ‘atdm-release’ to ‘app-trilinos-repo/master’

## Slide 14: Options for ATDM Trilinos APP Updates: Summary
Option-1: Make ATDM Trilinos builds clean on ‘develop’ periodically
  Assumes: “Mean-time to fix” is less than the “mean-time to fail” on ‘develop’ branch.
  Pro: Requires just one set of builds on the ATDM platforms.
  Pro: Simpler workflow for Trilinos developers merge bug fixes to ‘develop’ branch.
  Pro: Provides quicker APP updates of Trilinos.
  Pro: Allows APPs like EMPIRE to co-develop Trilinos and update Trilinos ‘develop’ and get updates to the APP fairly regularly.
  Con: Requires fast reaction time to detect and triage new failures and then either a) fix, b) disable, or c) revert breaking PRs so that the “mean-time to fix” is less than “mean-time to fail”.
Option-2: Create ‘atdm-release’ branches and clean up there
  Assumes: “Mean-time to fix” is less than the “mean-time to failure” (not true right)
  Pro: More leisurely reaction time to fix defects since no race with “mean-time to fail”.
  Pro: Guaranteed periodic Trilinos updates with 100% clean ATDM Trilinos builds.
  Con: Requires double the number of builds; one on ‘develop’, one on ‘atdm-release’
  Con: More complex workflow for Trilinos developers to commit fixes to ‘atdm-release’ and then merge back to “develop” in two Trilinos PRs per bug-fix branch!
  Con: More complex workflow for APP Trilinos co-developers involving branches, cherry-picks (e.g. EMPIRE git-git-like workflow and SPARC cherry-picking workflow).

## Slide 15
General Software Engineering Principles for Defects

## Slide 16: General SE Principles for Defects
Lean/Agile SE Practices for dealing with defects:
  Strong automated testing (have tests help new detect defects)
  Continuous testing (reduce the time to detect new defects caught by tests)
  Continuous integration (reduce time to detect conflict defects)
  STOP THE LINE when a new defect gets into the main development branch
    Fixing defects in previously working software is higher priority than developing new features!
Cost of a defect goes up (significantly) the longer it takes to detect and correct a defect.

## Slide 17
Reducing Time to Detect, Triage, and Address Trilinos Failures

## Slide 18: Reduce Time to Detect, Triage, and Fix Defects
Reduce time to detect and triage new Trilinos defects
  Run nightly ATDM Trilinos builds against ‘develop’ and run APP native tests against Trilinos ‘develop’ [Much progress but more to do]
  Filter out non-code failures and create new ATDM Trilinos GitHub Issues with dedicated person(s) to do top-level triage. [In Progress, Joe Frye]
  Python tool to keep track of new failures not already covered by Trilinos GitHub issues [In Progress]
  Add categories according to severity (e.g. “critical”, “blocker”, “nonblocker”) [ToDo]
Reduce time to fix defects
  Make it easy for Trilinos developers to reproduce failures for ATDM Trilinos builds [Done]
  Send regular reminders to Trilinos Product Area Leads and assigned Trilinos developers about un-resolved ATDM Trilinos GitHub issues. [ToDo]

## Slide 19: Detecting New Failures/Missing Results: CDash Email
Failures in red require action!
Missing test results!
Failing test without issue tracker!

## Slide 20: Reproducing ATDM Trilinos Builds: Trilinos Wiki

## Slide 21: Reproducing ATDM Trilinos Builds: README.md

## Slide 22: Reproducing ATDM Trilinos Builds: Systems Info

## Slide 23: Reproducing ATDM Trilinos Builds: GitHub Issue

## Slide 24
Addressing Trilinos Failures

## Slide 25: How to Address Trilinos Failures?
Keeping already cleaned-up promoted builds clean
  Fix the failures => Best option!
  Mark failing tests as “expected may fail” and not trigger global failure in Python tool:
    Only for non-blocking issues
    Allows us to watch test run but not block updates of Trilinos to APPs
    Best for cases where someone is working (or soon is going to work) to fix non-blocking failures.
  (Temporarily) disable failing tests:
    Only for non-blocking issues
    Best for cases where no-one is going to work on fixing the failures anytime soon.
  Revert the commit(s) (or PR merge) causing the failure:
    => Perhaps best option for critical or blocking failures that can’t be fixed soon!
Initial failures from setting up new platforms
  Fix the failures
  (Temporarily) disable failing tests (non-blocking issues only)
  Mark failing tests as “expected may fail” and not trigger global failure in Python tool (non-blocking issues only)
  NOTE: Reverting commits is NOT an option for cleaning up failures that occur when setting up new builds on new platforms or envs on existing platforms.

## Slide 26
Following up on ATDM Trilinos GitHub Issues

## Slide 27: Problems with Trilinos GitHub Issue Management
Problems not working issues:
  Ignoring new ATDM Trilinos GitHub Issues (e.g. no replies for weeks)
  Not following up on Issues after some initial investigation
Problems closing issues:
  Closing Issues before getting confirmation on CDash (sometimes issue is *not* addressed)
  Not closing issues after issue has been addressed (clutter up list of active issues)
Proposed Solution => Send out weekly email listing
Send out emails to Trilinos Product Area Leads for open ATDM Issues in their area
Send out emails to assignees of open ATDM Trilinos issues?

## Slide 28: Trilinos GitHub Issue Reminder Emails
#Issue | ATDM Priority | Created | Last Updated | # Comments
Summary |  |  |  | 
Next Action Status |  |  |  | 
#3499 | Blocker | 2018-09-25 | 2018-10-03 | 5
Anasazi tests failing in ATDM build on mutrino |  |  |  | 
Likely broken by PR #3481 merged to ‘develop’ on 9/21/2018 … |  |  |  | 
#3686 | Blocker | 2018-10-16 | 2018-10-16 | 0
Teko_ModALPreconditioner_MPI_1 Failing in ATDM cee-rhel6-clang-opt-serial build |  |  |  | 
??? |  |  |  | 
… |  |  |  | 
(7) ATDM Trilinos Linear Solvers Product Area GitHub Issues on 2018-10-24
Python tool that pulls data off GitHub (query labels ‘ATDM’, ‘TPA: Linear Solvers’, …)
To Who? Send only to Trilinos Product Area Leads? Send email also to Issue assignees?
Frequency? Once a week? Twice a week?

## Slide 29
Wrapping Up

## Slide 30: Observations and Open Questions
SNL ATDM is test-bed for components approach for exascale HPC software!
Two approaches being compared:
  Full buy-in to using and co-developing components: EMPIRE
  Avoid deep dependencies or co-development of components: SPARC
The role of Trilinos in ATDM will either be viewed as:
  A) Successful:
    => Encouraging the usage of components approaches
    => Leading to more future funding for Trilinos?
  B) Unsuccessful:
    => Discouraging the usage of components approaches
    => Leading to less future funding for Trilinos?
Questions:
  At the end of ATDM, which approach will be viewed more successful?
  What will that say about Trilinos?
  What will this say about the future of components in CSE/HPC exascale?
  If we can’t succeed with components with Trilinos in ATDM at SNL, how we expect this to work in the larger ECP project across labs, universities, etc.?
Let’s stabilize Trilinos for ATDM APPs and remove that as an excuse!

## Slide 31: Trilinos Development and APP-Integration Parts
Trilinos / APP Git Workflows:
  Trilinos Pull Request (PR) testing & merging to ‘develop’ [Done]
  SPARC / Trilinos subteam workflow (manual testing by Micah H.) [Done]
  EMPIRE / Trilinos git.git workflow (EMPIRE-owned Jenkins pipeline for testing) [Done]
Testing gates for workflows:
  1) Auto PR Trilinos builds and tests :
    Current: MPI GCC 4.8.4, GCC 4.9.3, Intel 17
    Future: CUDA (see Trilinos GitHub #2646)
  2) ATDM Trilinos nightly builds and tests:
    ATDM Trilinos builds for EMPIRE … EMPIRE switchover in-progress/complete?
    ATDM Trilinos builds for SPARC … ‘cee-rhel6’ gnu, intel, and clang complete
  3) APP nightly builds and tests
    EMPIRE-PIC and EMPIRE-Fluid build and test suite: A few builds posting to Jenkins only
    SPARC build and test suite: Submits to Sierra CDash site
Triaging and fixing failed builds and tests:
  Notification of new failures: Python email tool pulling data for ATDM Trilinos builds off CDash site.
  Triage failures: Filter out non-code failures then create Trilinos GitHub Issues
    Joe Frye creates initial GitHub Issues, Product Areas Leads follow up from there
  Address failures :
    New builds: a) fix, b) allow to fail, c) temporally disabling non-critical tests
    Existing builds: a) fix, b) allow to fail, c) temporally disable, or d) reverting PR from ‘develop’
  Manage & Follow-up: Someone must observe and ensure failures are addressed (???Who???)

## Slide 32
THE END